# Clinical Dictation → Structured Record: Implementation Plan

Offline-first edge-AI pipeline for the TECH & CME use case: speech/text → NER → structured JSON / FHIR-lite → human-readable note. Written so each step can be handed to an AI coding agent in order.

## 0. Rules for the AI agent

- Build in the order of Section 5. Finish each step's 'Done when' checks before moving on; commit after every step.

- Contracts first: services talk only through the schemas in contracts/. Never hand-write a data type that can be generated.

- No runtime network access. Models, lexicons and fonts are baked into images at build time.

- Never invent clinical data. Missing means null plus a flag. Every extracted value carries an evidence span in the source text.

- Use only synthetic or de-identified data. No real PHI in the repo, fixtures, logs or screenshots.

- Do not add dependencies outside Section 2 without a one-line reason in docs/decisions.md.

- Every service has: its own Dockerfile (multi-stage, non-root), /healthz, /readyz, env-var config, structured JSON logs, unit tests.

## 1. Architecture

React PWA ──HTTP──► gateway (Go) ──HTTP/JSON──► asr     (Python, faster-whisper)
                      │         ├─────────────► nlu     (Python, rules + optional ONNX NER)
                      │         └─────────────► docgen  (Go, FHIR-lite + note renderer)
                      ├──► SQLite (device) / Postgres (AWS)  [append-only, hash-chained]
                      └──► outbox ──(when online)──► cloud-ingest (optional, AWS)

Flow for one dictation: audio → asr (transcript + word confidences) → nlu (events with evidence spans and flags) → gateway stores revision 1 → UI shows events for review → reviewer edits or confirms (each edit is a new revision) → docgen renders FHIR-lite JSON and the human-readable note on demand.

Latency targets (validate on the real target device):

| Stage | Target |
| --- | --- |
| Gateway overhead | < 10 ms |
| NLU, rules only | < 50 ms p95 |
| NLU with ONNX NER | < 150 ms p95 |
| docgen | < 20 ms |
| ASR, 10 s dictation | real-time factor ≤ 0.2 on an 8-core CPU; faster on GPU |
| Typed-note path (no ASR) | < 150 ms end to end |

ASR dominates the budget, so everything else is kept negligible.

## 2. Technology choices

| Layer | Choice | Why |
| --- | --- | --- |
| Gateway, docgen | Go 1.22, chi, log/slog, modernc.org/sqlite (pure Go), pgx | Static binaries, goroutines, millisecond overhead, tiny images, runs on ARM edge boxes, ECS or Lambda |
| ASR | Python, faster-whisper (CTranslate2), built-in Silero VAD | Best accuracy/latency trade-off on CPU (int8) and GPU, word timestamps and probabilities, hotwords/initial_prompt for drug names, fully offline |
| NLU | Python 3.11, FastAPI + uvicorn (uvloop), orjson, pydantic v2, spaCy (blank English + PhraseMatcher), RapidFuzz, text2num; optional onnxruntime | Deterministic rules give near-zero latency and cannot fabricate; a small ML model is only a fallback |
| Contracts | JSON Schema + OpenAPI 3.1; oapi-codegen, datamodel-code-generator, openapi-typescript | Independent services, typed in three languages, an AI agent cannot drift from the spec |
| Frontend | Vite, React 18, TypeScript, plain CSS | Minimal: no UI library, no router, no state library |
| Storage | SQLite (WAL) on device, Postgres on AWS, behind one Store interface | Offline-first, same code path |
| Packaging | One Docker image per service, Compose | Independent run and deploy |
| AWS | ECR, ECS Fargate (EC2 GPU for large ASR models), ALB + ACM, RDS Postgres, S3 + KMS, Secrets Manager, CloudWatch, Terraform | Each container maps to one ECS service |

Notes:

- Service-to-service calls use HTTP/JSON, not gRPC. It is simpler to generate and debug, and loopback overhead is sub-millisecond. Revisit only if profiling shows a problem.

- No LLM as the main extractor. It adds latency, a large offline footprint and fabrication risk. A constrained local LLM is an optional, verified fallback (Step 12).

- ASR alternatives behind the same API if needed: whisper.cpp (ARM/mobile), sherpa-onnx or Vosk (streaming, usually weaker on drug names).

## 3. Repository layout

clinical-notes/
├─ contracts/        schemas, openapi, examples
├─ services/
│  ├─ gateway/       Go
│  ├─ docgen/        Go
│  ├─ asr/           Python
│  ├─ nlu/           Python
│  └─ cloud-ingest/  Go (optional)
├─ web/              React PWA
├─ data/             lexicons, synthetic generator, gold sets, audio
├─ eval/             harness and reports
├─ deploy/           compose files, terraform
├─ docs/             decisions.md, README
└─ Makefile

## 4. Core data contract (event)

{
  "event_id": "uuidv7",
  "event_type": "medication_administration",
  "action_status": "completed",
  "fields": {
    "medication": {"value": "paracetamol", "status": "extracted", "confidence": 0.98, "evidence": [22, 33]},
    "dose": {"value": {"amount": 500, "unit": "mg"}, "status": "extracted", "confidence": 0.99, "evidence": [15, 21]},
    "route": {"value": "oral", "status": "extracted", "confidence": 0.97, "evidence": [34, 40]},
    "occurred_at": {"value": "14:05", "status": "extracted", "confidence": 1.0, "evidence": [3, 8]}
  },
  "flags": [],
  "source_text": "At 14:05, gave 500 mg paracetamol orally.",
  "review_status": "draft"
}

- event_type: medication_administration | observation | procedure. Observations use fields.observation with a type (for example blood_pressure) and a value ({systolic: 120, diastolic: 80, unit: 'mmHg'}).

- action_status: completed | not_done | unclear. Field status: extracted | corrected | needs_review | missing.

- evidence is [start, end) character offsets into source_text. A missing field has value: null, status: 'missing' and a matching flag such as missing_dose.

- occurred_at (what the responder said) and recorded_at (device clock when the note was captured) are separate. recorded_at is set by the gateway, never by NLU. Keep the raw spoken time too.

- review_status: draft → reviewed → confirmed.

## 5. Implementation steps

### Step 0: Scaffolding

- Create the layout in Section 3 and a Makefile with gen, up, up-offline, test, eval, e2e.

- Each service gets a minimal server: /healthz (process alive), /readyz (models and lexicons loaded).

- deploy/compose.yml wires everything on one network; only the gateway publishes a port.

- CI (GitHub Actions): lint and unit tests per service, path-filtered.

Done when: make up starts all services healthy and the gateway /readyz aggregates them.

### Step 1: Contracts first

- JSON Schemas in contracts/schemas/: Transcript, Event (Section 4), Note, Encounter, Record, ErrorEnvelope.

- OpenAPI 3.1 files for gateway, asr, nlu and docgen (endpoints listed in the steps below).

- make gen produces Go types, Pydantic models and a TypeScript client. Commit the output and fail CI on drift.

- Fixtures in contracts/examples/: the two events from the PDF (paracetamol 500 mg oral at 14:05; blood pressure 120/80 at 14:10).

Done when: every fixture validates in Go, Python and TypeScript tests.

### Step 2: Lexicons and synthetic data (do this early; everything is measured against it)

- Hand-curated TSV lexicons in data/lexicons/: drugs (canonical name, aliases including brand and regional names such as paracetamol/acetaminophen, salbutamol/albuterol, adrenaline/epinephrine, GTN/nitroglycerin; usual routes; plausible single-dose range; optional RxNorm code), routes, units, procedures, observations (type, unit, LOINC code). Start with 100 to 150 common prehospital drugs.

- Generator data/synth/generate.py: at least 25 template families × slot fills × speaking styles (spoken numbers like 'five milligrams' and 'one twenty over eighty', fillers, abbreviations like 'IV push', multi-event sentences, reordered clauses, missing dose/route/time, negation such as 'patient refused', 12-hour times without AM/PM, relative times such as 'two minutes later'). Output JSONL with the text and gold events with spans.

- Split by template family, not randomly: about 200 dev items and 100 held-out test items. Add 40 to 60 free-form 'wild' dictations written by teammates who have not seen the templates.

- Audio: offline TTS (Piper) for most of the set, plus at least 50 real recordings on phones and laptops (quiet, noisy, different accents). Make a noise-augmented copy with audiomentations.

- n2c2 and MIMIC-III are optional: both need data-use agreements or credentialed access, so use them only if access is already approved.

Done when: gold files validate against the schema and make stats prints counts per template family and per field, including missing-field cases.

### Step 3: NLU normalization

services/nlu, pure functions in normalize.py:

- Spoken numbers (text2num), times ('ten thirty two a m' → 10:32 AM), blood pressure ('one twenty over eighty' → 120/80), units ('milligrams' → mg, 'mics' → mcg), route and drug aliases → canonical forms.

- Keep an offset map from normalized text back to the original, so every evidence span refers to the original source_text.

- Property tests (hypothesis) for offset round-trips.

Done when: at least 60 golden normalization cases pass.

### Step 4: NLU entity extraction and event assembly

- Entities: spaCy blank English with PhraseMatcher for drugs, routes and procedures; regex/grammar for dose, time and vitals.

- Drug matching: exact or alias match first. For ASR mishearings use RapidFuzz: score ≥ 92 → auto-correct and record the original in corrections; 80 to 91 → keep the heard text, mark needs_review and show the suggestion; below that → unknown_drug. Never replace silently.

- Segmentation: split on sentences and on clauses that start a new trigger verb (gave, administered, started, applied, inserted, checked, recorded, measured, noted, performed). A drug near a trigger is a medication event, a vital-sign value is an observation, a procedure term is a procedure. A medical phrase with no trigger is not an event.

- Assembly: attach each entity to the nearest trigger in its clause. A time applies to events in the same sentence until the next explicit time. A relative time is resolved only against a timed previous event and marked time_source: relative.

- 'did not give', 'refused', 'held' → action_status: not_done.

- Time-only mentions are anchored to the encounter date from the request. Never default a missing time to now.

Done when: dev-set field F1 is ≥ 0.95 for drug, dose, route and time (this is a target; report the wild set separately).

### Step 5: NLU validation, flags and API

- Flags: missing_medication|dose|route|time, ambiguous_am_pm (hour 1 to 12, no meridiem, not 24-hour style), unknown_drug, low_asr_confidence (low word probability on drug or dose tokens), dose_out_of_range (flag only, never change), conflicting_values, negated.

- API: POST /v1/extract with {text, words?: [{w, start, end, prob}], context: {encounter_date, tz}} returning {events, normalized_text, model_versions, timings_ms}. Stateless; lexicons loaded at startup; ORJSONResponse.

- Benchmark with pytest-benchmark.

Done when: contract tests pass and p95 is under 50 ms for a 50-word note.

### Step 6: ASR service

- services/asr: FastAPI + faster-whisper. Load the model at startup and run a warm-up transcription.

- POST /v1/transcribe (multipart audio; WAV, WebM and Opus are decoded by the PyAV that ships with faster-whisper) returns {text, segments, words: [{w, start, end, prob}], duration_s, rtf, model}.

- Settings: language='en', beam_size 1 to 2, vad_filter=True, condition_on_previous_text=False, word_timestamps=True, and initial_prompt / hotwords built from the drug lexicon. Test that hotwords do not make the model invent drug names in audio that does not contain them.

- Model: start with small.en int8 on CPU (float16 on GPU). Benchmark base.en, small.en and a distil-whisper variant on the target hardware; keep the smallest one that meets the drug-name accuracy target. Bake the weights into the image.

- ASR stays a pure speech-to-text service. Lexicon correction lives in NLU.

- bench/asr_bench.py reports WER, drug-name exact match, RTF and p50/p95 latency.

Done when: the benchmark report is committed and the chosen model is recorded in docs/decisions.md.

### Step 7: Docgen service

services/docgen (Go, stateless). POST /v1/render with {encounter, events, format}; formats fhir, html, text.

- FHIR-lite mapping: medication → MedicationAdministration (status, medication text/code, dosage dose and route, effectiveDateTime); observation → Observation (code with LOINC where known, valueQuantity, or components for blood pressure); procedure → Procedure (code text, performedDateTime). Carry provenance as extensions: source_text, evidence spans, review status, model versions, record hash. Call it FHIR-lite and do not claim conformance.

- Verify LOINC codes at loinc.org before the demo: BP panel 85354-9 (systolic 8480-6, diastolic 8462-4), heart rate 8867-4, SpO2 59408-5, respiratory rate 9279-1, body temperature 8310-5.

- Human-readable note: deterministic html/template and text/template, never an LLM. Sections: header → 'Needs review' box listing all flags → time-ordered timeline → medication / observation / procedure tables → source transcript → audit footer (record hash, versions). Missing values print as 'NOT DOCUMENTED', never blank or guessed. Include print CSS so browser 'Save as PDF' works.

- Validate the FHIR output against an embedded JSON Schema before returning it.

Done when: the two PDF examples render as expected and golden-file tests pass.

### Step 8: Gateway

services/gateway (Go, chi, slog). One shared HTTP client with keep-alive pooling and per-service timeouts (ASR 30 s, NLU 2 s, docgen 1 s).

- Endpoints: POST /v1/encounters; POST /v1/notes (multipart audio or JSON {text}: ASR if audio → NLU → persist → returns note, events and timings); GET /v1/notes/{id}; PATCH /v1/events/{id} (creates a new revision); POST /v1/encounters/{id}/confirm; GET /v1/encounters/{id}/record?format=json|fhir|html|text; GET /v1/audit/verify; GET /v1/sync/status; /healthz; /readyz.

- Storage behind a Store interface: SQLite (WAL) for the device, Postgres for AWS, migrations with goose. Tables: encounters, notes (audio SHA-256 and path, transcript, ASR metadata, recorded_at, device_id), events (note_id, revision, parent, payload, review_status), audit_log, outbox. Audio goes through an AudioStore interface (fs or s3).

- Audit chain: events and audit_log are append-only (database triggers reject UPDATE and DELETE). Each audit row stores hash = SHA-256(prev_hash || canonical_json(entry)), and /v1/audit/verify recomputes the chain. Edits create a new revision pointing at its parent; the original model output is never overwritten. IDs are UUIDv7.

- Degrade gracefully: if ASR is down, typed notes still work; if docgen is down, the JSON record still returns.

- Serve the built frontend with go:embed, so the device needs one container fewer.

- Config: ASR_URL, NLU_URL, DOCGEN_URL, DB_DSN, AUDIO_STORE, AUDIO_DIR, SYNC_URL.

Done when: make e2e submits a typed note and an audio note and gets correct events, audit/verify passes, and a test that tampers with a row makes it fail.

### Step 9: Frontend (minimal React)

- Vite + React 18 + TypeScript, plain CSS, useReducer, the generated API client. No UI library, router or state library.

- One page, four components: Recorder (push-to-talk with MediaRecorder, plus a text box), Events (editable rows with flag badges; clicking an event highlights its evidence span in the transcript), RecordPreview (docgen HTML in a sandboxed iframe, with JSON/FHIR download and print), StatusBar (online/offline, service health, sync queue, last timings).

- Flagged or missing fields look distinct and block 'Confirm' until the reviewer fixes them or marks them as unknown.

- PWA via vite-plugin-pwa (precache the app shell). No CDNs or web fonts. Aim for under 150 KB gzipped.

- Gotcha: browsers allow the microphone only on localhost or HTTPS. If a tablet reaches the gateway by LAN IP, serve HTTPS with a local certificate (mkcert) or recording fails.

Done when: with the network disabled, a user can speak or type, review, edit, confirm and download the record.

### Step 10: Evaluation harness

- eval/run.py runs the sets through the real services in text mode and audio mode and writes a Markdown and JSON report.

- Metrics: entity-level precision, recall and F1 per field; exact-match accuracy for medication, dose, route and timestamp; fabrication rate (fields filled where gold is missing, should be ~0); recall of missing/ambiguous flags; drug-name WER from ASR; end-to-end p50/p95 latency; traceability (every value has an evidence span that exists in the source text).

- Report the held-out template families and the wild set separately. The wild set is the honest number; template data will look better than reality.

- Add a regression gate on the dev set in CI.

Done when: make eval produces the report used in the demo.

### Step 11: Offline hardening and packaging

- Bake model weights, lexicons and fonts into the images; set HF_HUB_OFFLINE=1 and TRANSFORMERS_OFFLINE=1; no downloads at runtime.

- deploy/compose.offline.yml puts services on an internal: true network with no route out; make e2e-offline must pass. Also rehearse once with Wi-Fi physically off.

- Multi-arch images (docker buildx, amd64 + arm64) if the target is an ARM device.

- Encrypt at rest (disk encryption or SQLCipher) and keep audio in a restricted directory. Never log transcripts or audio.

Done when: the full flow works with no network on a clean machine.

### Step 12: Optional upgrades (only after Steps 0 to 11 pass)

- ONNX NER fallback: fine-tune a small token-classification model (DistilBERT or a clinical BERT) on the synthetic set, export to ONNX int8 and run it with onnxruntime. It only proposes spans for drug or procedure names the lexicon misses; rules still own dose, route and time. A model trained on template data looks better than it is, so judge it on the wild set.

- Streaming ASR: VAD endpointing and chunked transcription over WebSocket for partial transcripts.

- Edge-to-cloud sync: the outbox worker pushes records and audio to cloud-ingest when a connectivity probe succeeds; idempotent on UUIDv7; the cloud re-verifies the hash chain.

- Local LLM fallback (llama.cpp, grammar-constrained JSON) for sentences the rules cannot parse. Off by default; every value it returns must be found in the source text or it is discarded.

### Step 13: AWS deployment (only if needed)

- Push each image to ECR; run one ECS service per container. The gateway sits behind an ALB with HTTPS (ACM), which the microphone requires.

- Internal calls use ECS Service Connect or Cloud Map names through the same *_URL variables, so no code changes.

- ASR runs on Fargate CPU for small.en; use ECS on EC2 (g4dn or g5) for larger models.

- Postgres on RDS (DB_DSN), audio on S3 with SSE-KMS (AUDIO_STORE=s3), secrets in Secrets Manager, logs in CloudWatch.

- Terraform in deploy/terraform. Auth: static token for the hackathon; Cognito or ALB OIDC later. Docgen is stateless and a Lambda candidate.

### Step 14: Demo and docs

- README: architecture, one-command start, the offline test, evaluation numbers, known limitations.

- Scripted 3-minute demo with the network off: speak a note with a missing dose → the field is flagged, not invented → edit → confirm → open the record → run audit/verify.

## 6. Build order if time is short

- Steps 0, 1, a small Step 2 set, 3 to 5 with typed input, 7, 8 and a bare-bones 9: a working text pipeline.

- Step 6 (ASR) and wire audio into the gateway.

- Step 10 (evaluation numbers for the demo).

- Step 11 (offline proof).

- Everything else.

## 7. Known risks

- Drug-name mishearing: lexicon biasing, fuzzy correction that always flags, word-confidence flags.

- Inflated accuracy: held-out template families and a wild set.

- Latency on small devices: int8, beam size 1, smaller model; measure in Step 6, not at the end.

- Safety: this is a prototype and not a certified medical device. A human reviewer must confirm every record, and no real PHI may be used.